McKinney-Rubicon Springs Road To-Do’s

Geographically from the residential area to Rubicon Springs

-new design for 2027-

Mile	Name						Location			      Priority

0.0	Entrance at residential 			39.062102	-120.146800

Signage										7

Winter warning signs – see last page below

No Parking on north (right) side of paved road

Snow Wall Issue									10

For a few years now, it seems that Placer County has been plowing a straight line across the entrance, eliminating any excess snow being piled up.

Snow stakes									2

At one point eight (or more) snow stakes were placed along the edges of the first sixty feet of the trail, to delineate the trail for all users. All but two have been removed. They need to be replaced.

0.1	Logs piled on edge of trail		39.061035	-120.147339		5

There are numerous logs piled on both edges of the trail at the wide spot. There is an old sign board at this location. Maybe a place for the winter wheeling sign?

Thin foliage along paved road							5

Thin and trim back the foliage along the paved section of the Rubicon Trail in a manner that was done along Blackwood Canyon to the north. This would reduce the fuel load and reduce the chance of a large fire starting from the road. Visibility would increase up and down the road, increasing safety for drivers, walkers and pets. Great for the LTBMU hand crew, early in the season.

0.2	ATV Rental Staging/Parking Area	39.058793	-120.149201		6

There are logs stacked and a rock pile at the back edge of this area. It needs cleaning up but needs to be preserved, because if we give it up, we’ll never get it back.

0.6	Pothole					39.054569	-120.153576		2

Large hole along left edge of paved road. Many more along the length of the paved road.

0.7	Noonchester Mine Road	(14N43A)	39.053705	-120.154843		6

Parking issues in this area – it’s a free for all

Move/place rocks to harden edge						2

An effort needs to be made to harden the edges of the paved portion of the trail as well as the oversized/overflow turn out and the staging area. The north side of the paved section should be off limits to any parking. This would allow safer passing of vehicles. Most importantly, if emergency vehicle were trying to reach the staging area, they would not be blocked by an outgoing vehicle.

1.5	Bridge over McKinney Creek		39.046754	-120.165467

Pot hole left side east of bridge, almost at the bridge.				2

1.6	Tahoma Staging Area			39.046166	-120.167808

There have been plans offered to expand the parking area. I do not know where these plans stand. Users need to be kept in the loop.

Winter warning signs – see last page below					4

Rounds need to be removed, they make the area look unkept		4

Harden north edge of trail along staging area				2

No parking signs 									5

Signs should be placed to prevent parking around the outside edge to allow users and emergency vehicles a known, safe route through the staging area.

Establish “Staging Area”							5

Parking area versus staging area. Designate a true staging (no parking) area.

Kiosk – decisions on what additional material should be posted, if any	4

(the back side is wide open)

-Rules – Dates of seasonal closures of side trails

-Place for user-to-user comms, back side of kiosk?

-Fire restrictions

-Maps of trails: both hiking and driving

LTBMU, TNF, ENF, PCT, Sugar Pine St Park

Local info: Tahoe City, SLT, etc.

Mileages to: Buck, Ellis, Sourdough, 03-04, Ob, Miller Creek, Springs, Loon, Wentworth

-Camping info

No Camping in Staging Area signs

Post locations of campsites (with directions & distances)

-Distances

Barker Pass Road turn, Observation, Springs, WW, Loon, 50

Tahoe City, South Shore, Gas, food, etc.

-Services in Tahoe City & South Shore

Fuel, parts, welders, repairs, towing, food

Oil Spill depository								6

FOTR should try and work with El Dorado County to use the oil spill depository as a storage facility for trail maps, WAG bags, etc. Is it even being used/checked?

The stickers look terrible and need to be removed				4

Bathrooms										1

Those bathrooms are NOT being kept open late nor opened early in the season.

Water Bars (Rolling Dips)							3

Establish ‘Adopt-a-Rolling Dip’ program to so clubs can adopt a single Rolling Dip.

2.0	Buck Lake Trail (14N40)		39.045681	-120.172874

The sign needs to be replaced. I first asked 15-years ago!			5

2.1	#8	Arizona Crossing		39.045334	-120.174885

Needs to be dug out completely							2

2.9	#18	Bad rolling dip		39.044084	-120.184144			3

Needs to be rebuilt sixty feet down (east) the trail

Between #23 and #24		39.		-120.				1

Area needs fill rock to maintain consistency of difficulty of the trail

3.8	Tahoe National Forest		39.037996	-120.195564

5.0	Arizona Crossing near pond	39.035749	-120.213695

Needs to be established as THE pond outlet					3

Pond, current outlet		390036017	-120.214451

Outlet of Pond needs to be redirected to the Arizona crossing		3

Ellis Trail (03-04-12-05)		39.036084	-120.214660

5.1	Arizona Crossing			39.030208	-120.216561

Needs maintenance to ensure it works properly					4

5.3	Original route			39.036884	-120.221440

Just an FYI – to old 100mph Meadow, if someone wants to walk it

5.4	Turn at 03-04			39.037269	-120.222354

Needs signage									2

-RIGHT: to staging area, SLT, Tahoe City

-LEFT: to Barker Pass, Lake Tahoe, Tahoe City, SLT

5.8	Shelf Road, Miller Creek	39.034383	-120.226613

Needs to be saved									1

6.0	Veerkemp turn			39.034136	-120.229242

6.2	Reroute tie in			39.033488	-120.232629

6.3	Pacific Crest Trail			39.033410	-120.233191

6.5	Potato Patch			39.033548	-120.237370			3

Always needs work

Bring rock up from along the trail, as those rocks were once in the Potato Patch

Add a winch post somewhere, trees are being abused.

6.8	Turnout				39.032505	-120.241983			5

Remove blockage to allow parking for the short walk to view Miller Creek waterfalls.

7.6	Barker Meadow Trail (16E76)	39.039322	-120.250208

A two-mile trail to Forest Road 03-04. You will NEVER hold the steering wheel straight!

7.7	Hummer Bend			39.039649	-120.251160			1

There is a new bypass at this point. It’s been blocked but will need more trees to keep from being used again. Literally no reason for this bypass.

7.8	Play Step (actually a bypass)	39.040109	-120.251977			4

At one point, the TNF was okay with this as it all happens on granite and there was no real resource damage. I will argue the digging of dirt at the bottom of the pay step is damage. If nothing else, the trail needs signage as one year I found a group trying to get UP the play step, thinking it WAS the trail.

Bypass				39.639913	-120.252701			2

There are a number of off trail violations in this area. Many trees need to be brought in and many boulders need to be moved to block these illegal bypasses.

Bypass				39.039575	-120.252868			2

Helicopter Flat?

Somewhere in this area, identify a helicopter landing zone

7.9	The Step				39.039312	-120.253177			4

There are three routes down ‘the step’, known to some as ‘Birthday Cake’. I recently heard the whole area as the “S-turn”.

The center “step” section is the original. The far-right route (going west) has been worked to create an easier “trailer route”. The left, south route is a mixed bag. Sign the three routes as: easy, hard, extreme?

On my previous trip, I only went as far as “The Step”.

Here are details from previous trips.

Observation Point

Log Water Bar									5

This water bar needs continuous maintenance to prevent water from going down the trail. The log needs to be larger or the trough in front of it needs to be deepened and extended well off the trail.

Upper Hairpin Turn								5

Above Morris Rock, at the upper hairpin turn, as dirt erodes away, large rocks ‘grow’ from the ground. The area needs rock fill around the protruding rocks to prevent further erosion. There is a bypass at the same point that should be blocked.

Lower Water Crossing								5

This is where the Log Water Bar water returns to cross the trail. The crossing needs to be more well defined and hardened. Somewhat done by TNF. Needs hardening. A few very rough rolling dips have been installed but need more work.

Cadillac Hill										1

The TNF has proposed and approved a plan to eliminate three “user created” parallel routes along Cadillac Hill. These should remain. If needed, harden them. They provide both an easier route if travelling broken and the ability to have large groups pass each other.

Lower Hairpin									3

This area needs attention. There needs to be a solid water bar at the lower edge to prevent water from flowing down over the “Roots and Rocks” section of the trail. The climb out of the hairpin needs more concrete in places to prevent erosion and to improve safety.

Graves

Miller Creek

El Dorado County line/Miller Creek						4

During the early spring, Miller Creek flows west on to the Rubicon Trail.  We cannot work “IN” the creek bed but we can work on building up the level of the trail to prevent water from flowing on to the trail.

Miller Creek cleared of debris to Rubicon River					4

FOTR once cleared the Miller Creek river bed downstream from the trail to prevent a back-up of water on to the trail.  We might want to finish this all the way to the Rubicon River.

Mud issues between Miller Creek and the Springs			4

The trail was rerouted a few years ago in this area and rock was brought in to harden the trail.  There are still a few low spots that should be dealt with.

Shovel Brigade – no specific location						2

This has been suggested many times, including during a meeting with the TNF about preventing off trail driving when users encountered large snow drifts.  The idea is to get a crew out on the trail early in the Spring to break down snow drifts on the trail to create an easier route then driving off trail.

Trail signage ideas									3

Over the last few years, there has been a large effort to mark every trail intersection with a carsonite marker and the appropriate trail number so users always know where they are.

As early as possible, someone should check and remark every intersection in the greater Rubicon area.

Turn to Buck Lake

Turn to Sourdough Hill – better sign with name, distance

Turn to Ellis Peak – better sign with name distance and destination

Turn at Barker Pass Road (It might move in 2027)

-Mileage to staging area, Lake Tahoe, Tahoe City, South Tahoe

-Mileage to Springs, Loon, WW

-No Outlet sign – Nov 1st thru April 1st: toward Blackwood Canyon

-Mileage using Blackwood Canyon to 89, TC, etc.

(This sign was up but the winters have made it unreadable)

Observation:

-Education with panorama picture looking west with route and peak names

-Ham, GMRS and CB frequencies for Cadillac Hill traffic

-Ham frequency information

Rubicon Tour										1

A tour of the Rubicon as early as possible every spring should happen to evaluate the water issues facing the trail. This would be a great time to prioritize the list of to dos and make a plan for the upcoming season.

Final thought, many trails in the greater Rubicon area are available for adoption. It would be great to get the word out and have clubs adopt all of these trails in order to prevent them from falling in to disrepair. Adopting a campsite along or a rolling dip on the Rubicon is a smaller and simpler step for those not able to adopt a full side trail or section of the Rubicon Trail.

Develop campsites along the trail 							6

The TNF has stepped up and officially recognized five camp sites along the trail along with Observation Point. An effort should be made to maintain each site.

(Need to update this to reflect the actual sites the TNF wanted to recognize)

1)	Miller water hole (now filled) – east (elevated)

39 02.227	120 11.838

2)	Miller water hole (now filled) west

39 02.232	120 11.892

3)	Miller Lake – turnout (2-fire pits)

-adopted by Tahoe Donner 4wdc

39 02.192	120 12.078

4)	Miller Lake west end (1 fire pit)

-adopted by Doug Barr

39 02.120	120 12.183

5)	Bear Camp east of Observation Point – FS # 16E77

-adopted by the Sierra Stompers

39 02.137	120 15.248

6)	Observation Point – itself, not ideal for camping: FS # 16E78

Create play areas or hard route vs. easy route					4

-Above driveway: Going up Cadillac, just before the trees, there are two

routes; either over or around the rocks.  We should try to get official approval for this section (have verbal approval from Susanne Jenson of TNF who has since retired)

-Leaving Hummer Bend and getting out in the open near Helicopter Flat

and The Step, there is an opportunity for a more difficult play area to the left. Again, verbal ok from Susanne, years ago.

-Boulders from County: there are still some VERY large boulders

available along Barker Pass Road to use for the Rubicon Trail.  These were part of the county supplied rock for filling in the water hole west of the Potato Patch/Bottom Dollar Hole. These could still be used to continue to fill that hole and at the same time, create a more difficult route.